RDY Enterprise — Website Development Brief

- Project overview
RDY Enterprise is a global trading and export firm sourcing from India and China and supplying to EU, USA, Australia, South‑East Asia, and wider Asia (ex‑China). The website should present a trustworthy, minimal corporate presence, list product categories, regions served, and provide a secure inquiry channel without revealing suppliers, pricing, routes, or SOPs.

- Goals and success criteria

- Professional presence that builds buyer confidence and captures qualified inquiries.

- Clear information architecture with fast performance, accessibility, and SEO basics delivered at launch.

- No disclosure of sensitive business information (no suppliers, prices, routes, SKUs, or internal processes).

- Scope and deliverables

- Responsive brochure site (no e‑commerce): Home, About, Products/Categories, Markets, Compliance, Contact.

- Legal pages: Privacy Policy, Cookie Policy, Terms of Use, Accessibility; cookie banner with consent preferences.

- SEO foundations: sitemap.xml, robots.txt, meta tags, structured data (Organization, WebSite, Breadcrumb), canonical tags.

- Analytics: privacy‑centric setup (Consent Mode or Plausible/Matomo), no non‑essential scripts before consent.

- Security & accessibility: SSL/TLS, security headers, basic WCAG alignment (landmarks, focus, contrast, alt text).

- Information architecture (page outlines)

- Home:

  - H1: “RDY Enterprise — Global Trading & Exports”

  - Subhead: “Trusted sourcing from Asia. Delivering to EU, USA, Australia, SEA, and across Asia.”

  - Value bullets (quality, documentation discipline, on‑time shipments), 5 product category tiles, regions served, CTA to Contact.

- About:

  - 2 short paragraphs covering mission and high‑level capabilities; no supplier names or process detail.

- Products/Categories (no SKUs or brand names):

  - Automobile Parts, Textiles, Tea & Coffee, Pharmaceuticals (OTC/general), Fresh Vegetables; 2–3 lines per category and “Contact for catalog”.

- Markets:

  - Regions: EU, USA, Australia, SEA, Asia (ex‑China); short copy per region; generic map visual; no port names.

- Compliance (public summary):

  - Export compliance ethos and privacy/security stance; links to legal pages; no SOPs or counterparties.

- Contact:

  - Form fields: Name, Work Email, Company, Country/Region, Message; consent checkbox; reCAPTCHA/rate limit; sends to domain mailbox.

- Content boundaries and redactions

- Exclude: supplier/factory names, buyer names, pricing, routes/ports, exact HS8 lists, bank details, certificate serials, SOPs.

- Optional SEO: HS chapters only (e.g., 8708, 61/62, 0901/0902, 3004, 07) without publishing 8‑digit codes publicly.

- Brand and design guidance

- Name: RDY Enterprise. Style: minimal, modern, trustworthy; blue/gray/white palette; accessible contrast.

- Typography: clean sans‑serif (Inter, Source Sans 3).

- Minimal logo guidance (wordmark): “RDY Enterprise” in Inter Semibold, tracking +2, primary color #111; favicon as “RDY” monogram in a square, white on deep blue or black on white.

- Imagery: generic, royalty‑free, category‑relevant; avoid identifiable factories/brands.

- Technical requirements

- Stack: Static site (Netlify/Vercel/GitHub Pages) with custom domain and HTTPS; or WordPress if CMS preferred.

- DNS/Email: configure A/AAAA/CNAME, SSL, and SPF/DKIM/DMARC; create inquiries@ mailbox; verify deliverability.

- Performance: pass Core Web Vitals on mobile; image optimization and caching; minimize third‑party scripts.

- Legal and privacy

- Cookie banner blocking non‑essential scripts until consent; preferences panel; consent logging.

- Privacy Policy, Cookie Policy, Terms of Use, Accessibility Statement; keep data collection minimal and encrypted in transit.

- Analytics and measurement

- KPIs: form submissions, time on page, scroll depth, Core Web Vitals, basic traffic by region.

- Analytics choice: GA with Consent Mode or Plausible/Matomo; IP anonymization; no data before consent.

- Handoff and QA

- Handoff package: design files (Figma), logo assets (SVG/PNG), CSS tokens (colors, type scale), component specs, repo with README, launch checklist.

- Environments: dev → staging → production with CI/CD; accessibility, SEO, performance, and consent QA prior to launch.

- Success criteria (launch checklist)

- Live over HTTPS with correct DNS and SSL; sitemap and robots exposed; consent banner functioning; analytics privacy‑compliant; contact form deliverability tested; pages pass basic accessibility and performance thresholds.

Appendix A — Category blurbs (public copy)

- Automobile Parts: Selected categories suitable for after‑market supply, documented for international trade and consistent quality expectations.

- Textiles: Diversified apparel and fabric categories with reliable sourcing and documentation discipline.

- Tea & Coffee: Bulk and retail‑ready formats with standard quality controls and export documentation.

- Pharmaceuticals (OTC/general): General over‑the‑counter categories from licensed facilities; documentation on request.

- Fresh Vegetables: Seasonal shipments with appropriate handling documentation; specifications on request.

Appendix B — Minimal logo description (wordmark)

- Wordmark: “RDY Enterprise” in Inter Semibold, letter‑spacing +2, color #111 on white. Clear space = 1× cap height. Favicon: “RDY” monogram on deep blue (#0B3D91) or black/white. Provide SVG and 512×512 PNG.

Appendix C — Hosting and export as PDF

- Recommended hosting: Netlify/Vercel/GitHub Pages (static) or WordPress on reputable low‑cost host; custom domain with TLS.

- Exporting this brief to PDF: in Word use File → Save As/Export → PDF; in Google Docs use File → Download → PDF; confirm pagination and hyperlinks.

Notes to developer

- Keep content generic to avoid idea copying; no operational details beyond categories, regions, and compliance stance.

- Submit wireframes for approval (Home, About, Products, Markets, Compliance, Contact) and a simple style tile (colors, type, components) before built